Initial Project Planning Template

Date: 24 September 2026

Team ID: __________

Project Name: Global AI Adoption in Education

Maximum Marks: 4 Marks

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation | USN-1 | As a project user, I can connect the education AI-adoption dataset to Tableau and check the available fields and data types. | 2 | High | __________ | 24-09-2026 | 25-09-2026 |
| Sprint-1 | Data Preparation | USN-2 | As a project user, I can identify missing/incorrect values and prepare the dataset for visualization. | 2 | High | __________ | 24-09-2026 | 25-09-2026 |
| Sprint-2 | Visualizations | USN-3 | As a viewer, I can see geographic trends in educational AI development using a map visualization. | 2 | High | __________ | 26-09-2026 | 27-09-2026 |
| Sprint-2 | Visualizations | USN-4 | As a viewer, I can compare school AI adoption across regions using a comparative chart. | 2 | High | __________ | 26-09-2026 | 27-09-2026 |
| Sprint-2 | Visualizations | USN-5 | As a viewer, I can see the AI adoption journey over time using a year-wise trend chart. | 2 | Medium | __________ | 26-09-2026 | 27-09-2026 |
| Sprint-3 | Dashboard | USN-6 | As a viewer, I can see key indicators such as average daily AI usage and school AI adoption percentage in one dashboard. | 2 | High | __________ | 28-09-2026 | 29-09-2026 |
| Sprint-3 | Dashboard | USN-7 | As a viewer, I can understand regional AI-adoption differences and the overall education trend from the dashboard. | 2 | High | __________ | 28-09-2026 | 29-09-2026 |
| Sprint-3 | Publishing | USN-8 | As a project user, I can publish the completed interactive dashboard on Tableau Public and share its demo link. | 1 | Medium | __________ | 28-09-2026 | 29-09-2026 |